Tanner Reits

Audre Staffen

Steven Hawes

Edgar Cardenas

3/18/19

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task | Time | Risk | Who | Time Actual | % Complete | Review |
| Select framework and programming standard | \* | 3 | Everyone |  | 20% |  |
| Distribute and sign all NDA’s for teammates | 1 Week | 1 | Tanner  Audre  Steven  Edgar |  | 100% |  |
| Begin researching .NET Framework and mobile compatibility | 1 Week | 3 | Everyone |  | 10% |  |

\*We are still waiting for an answer from Eagle as to which framework they would like us to use. After we get an answer, we will be able to choose a programming standard and start researching the framework. As of right now, we are leaning toward Microsoft’s .NET framework as the company operates in a Windows environment with windows servers.

Much of this weeks’ time was focused on developing the quad solver for demonstration